# Monthly Production Report  -  AMT

| ID Project | Client | Site/Country | Party Chief | Date |
| --- | --- | --- | --- | --- |
| XX01 | Cameco Ltd. | McArthur River, Sask. | Gary McNeice | July, 2002 |

| Day | Field Production (Sites) | Sites | Production Two Crew | Standby Two Crew | Comments |
| --- | --- | --- | --- | --- | --- |
| July 12 | Gary, Andrew Libbey-Lahaie, Lucien Patry, Luc Laurin and Andre Leroux drive to Thunderbay, Ont. |  |  | 1 |  |
| 13 | Drive to Winnipeg to pickup Ross Gordon and Kaynan Gordon |  |  | 1 |  |
| 14 | Drive to McArthur River mine. |  |  | 1 |  |
| 15 | Safety / orientation meetings. Prepare equipment and record parralel sensor test. Install remote reference site. |  |  | 1 |  |
| 16 | Crew 1:(Ross) 23414n, 23411n, 23408n, 23405n, 23402n, 23401s, 23404s, 23407s, 23410s, 23413s, 23416s Crew 2: (Andrew) 24013s, 24010s, 24007s, 24004s, 24001s, 24002n, 24005n, 24008n, 24011n, 24014n | 11 9 | 1 |  |  |
| 17 | Crew 1:(Ross) 23404S, 23407S, 23410S, 23413S, 23416S, 23419S, 23422S, 23401S, 23402N Crew 2: (Andrew) 24020s, 24017s, 24814s, 24817s, 24820s, 25420s, 25417s, 25414s, 25411s | 9 9 | 1 |  |  |
| 18 | Crew 1:(Ross) 22405N, 22408N, 22410N, 24010S, 24810S, 24807S, 24004S, 24801S, 24802N, 25407S, 25410S, 25403S Crew 2: (Andrew) 25400N, 25403N, 25406N, 25409N, 25412N, 25414N, 24814N, 24811N, 24808N | 12 9 | 1 |  |  |
| 19 | Crew 1:(Ross) 28814N, 28811N, 28808N, 28805N, 28802N, 28801S, 28804S, 28807S, 28810S, 28813S, 28816S, 28819S Crew 2: (Andrew) 24805N, 27105N, 27108N, 27111N, 27114N, 26514N, 26511N, 26508N, 26505N | 12 4 | 1 |  |  |
| 20 | Crew 1:(Ross) 29630N, 29627N, 29624N, 29621N, 29618N, 29615N, 29612N, 29609N, 29606N Crew 2: (Andrew) 26603N, 26600N, 26603S, 26606S, 26609S, 26612S, 26615S, 26618S, 26620S, 27120S | 9 9 | 1 |  |  |
| 21 | Crew 1:(Ross) 30408S, 30405S, 30402S, 30401N, 30404N, 30407N, 30410N, 30413N, 30416N, 30419N, 30422N, 30426N, 30430N Crew 2: (Andrew) 26606N, 26609N, 26612N, 26614N, 27114N, 27111N, 27101N, 26606N | 13 8 | 1 |  |  |
| 22 | Crew 1:(Ross) 30420S, 30417S, 30414S, 30411S, 27616S, 27613S, 27610S, 27607S, 27601S, 27602N Crew 2: (Andrew) 27117S, 27114S, 27114S, 27111S, 27108S, 27105S, 27620N, 27617N, 27614N, 27611N, 27608N, 27605N | 9 12 | 1 |  |  |
| 23 | Drive to Winnipeg |  |  |  |  |
| 24 | Drive to Marathon |  |  |  |  |
| 25 | Drive to Sudbury/Ottawa |  |  |  |  |
|  | Totals (calendar time spent on project) | 135 | 10 | 2 |  |

For Geosystem Canada	 	For Cameco Ltd.	         Date

_____________________		_____________________		         ______________

(Party Chief)				(Field Representative)