- Observer's Daily Comments -

CLIENT: NORANDA INC.                         AREA: HALFMILE LAKE 3D                               DATE: 14/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

WEATHER: CLEAR, LIGHT WINDS, 13 C. TO 20 C.

CAP SIM TEST; PELTON S/N-038, FILE 1.

CAP SIM TEST; PELTON S/N-020, FILE 2.

CAP SIM TEST; PELTON S/N-019, FILE 3.

SOURCE LINES SHOT ON TODAY:

S-32 - S.P.'s 102 TO 147.

S-30 - S.P.'s 101 TO 147.

S-28 - S.P.'s 101 TO 147.

S-26 - S.P.'s 101 TO 147.

S-24 - S.P.'s 101 TO 147.

S-22 - S.P.'s 101 TO 147.

*** OMIT FILES 8 AND 99; NO DATA TO TAPE.

*** OMIT FILE 100; SKIPPED FILE NUMBER.

*** SHOT POINTS LOST DUE TO SEVERE STATIC BURSTS; S-28 S.P.145.

S-28 S.P.109.

PROFILES FOR THE DAY: 265        				   		  PROFILES FOR THE PROSPECT: 265

TOTAL TRAVEL TIME: 2.0 HRS       FIELD TIME: 10.0  HRS          DOWN TIME: 0.0  HRS        TOTAL CHARGEABLE HRS: 12.0