- Observer's Daily Comments -

CLIENT: NORANDA MINING & EXPLORATION                  AREA: HALF MILE LAKE 3D                      DATE: 11/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

WEATHER: OVERCAST, LIGHT WINDS, 9 C. TO 17 C,

HELD A START UP SAFETY MEETING IN TOWN THIS MORNING COVERING WORKERS RIGHTS AND RESPONSIBILTIES.

HELD A START UP MEETING IN STAGING THIS MORNING COVERING GEOPHONE PLANTS AND PROSPECT ORIENTATION.

CREW HAD A HELICOPTER ORIENTATION IN STAGING THIS MORNING.

RECEIVER LINES LAYED OUT ON TODAY: R-1 - STATIONS 401 TO 198.				R-9 - STATIONS 401 TO 222.

R-3 - 						R-11 -

R-5 - STATIONS 401 TO 198.            		R-13 -

R-7 -                				R-15 -

EQUIPMENT DEPLOYED BY HELICOPTER: R-1; 36 HELI-BAGS COVERING STATIONS 401 TO 198.

R-3; 36 HELI-BAGS COVERING STATIONS 401 TO 198.

R-5; 34 HELI-BAGS COVERING STATIONS 401 TO 198.

R-7; 8 HELI-BAGS COVERING STATIONS 401 TO 354.

R-9; 34 HELI-BAGS COVERING STATIONS 401 TO 198.

4 HELI-BAGS WITH TRANSVERSE EQUIPMENT WERE DEPLOYED ON S-7, S-5, S-3 AND S-1.

TRANSVERSE CABLES AND C.S.U.'s WERE LAYED OUT AND CHECKED FROM R-7 TO R-1.

TOTAL TRAVEL TIME: 2.0 HRS       FIELD TIME: 9.0  HRS        SAFETY MEETINGS: 2.0  HRS       TOTAL CHARGEABLE HRS: 13.0