- Observer's Daily Comments -

CLIENT: NORANDA MINING & EXPLORATION                  AREA: HALF MILE LAKE 3D                      DATE: 12/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

WEATHER: OVERCAST, LIGHT WINDS, 9 C. TO 12 C, LIGHT TO MODERATE RAIN THROUGHOUT THE DAY.

RECEIVER LINES LAYED OUT ON TODAY: R-1 - 						R-9 - STATIONS 221 TO 198.

R-3 - STATIONS 401 TO 198.                 	R-11 - STATIONS 401 TO 198.

R-5 - 			           		R-13 - STATIONS 401 TO 290.

R-7 - STATIONS 401 TO 198.				R-15 - STATIONS 401 TO 341.

EQUIPMENT DEPLOYED BY HELICOPTER: R-7; 26 HELI-BAGS COVERING STATIONS 358 TO 198.

R-11; 34 HELI-BAGS COVERING STATIONS 401 TO 198.

R-13; 34 HELI-BAGS COVERING STATIONS 401 TO 198.

R-15; 34 HELI-BAGS COVERING STATIONS 401 TO 198.

TOTAL TRAVEL TIME: 2.0 HRS       FIELD TIME: 10.0  HRS          DOWN TIME: 0.0  HRS        TOTAL CHARGEABLE HRS: 12.0