- Observer's Daily Comments -

CLIENT: NORANDA MINING & EXPLORATION                  AREA: HALF MILE LAKE 3D                      DATE: 13/ SEPT/ 98

CONTRACTOR: WESTERN GEOPHYSICAL          PARTY NO: 779         JOB NO: 98-005       OBSERVERS: G. MITSCHKE / R. DAVIS

----------------------------------------------------------------------------------------------------------------------

WEATHER: PARTLY CLOUDY, LIGHT WINDS, 10 C. TO 12 C.

RECEIVER LINES LAYED OUT ON TODAY: R-1 - STATIONS 197 TO 174.				R-9 - STATIONS 197 TO 174.

R-3 - STATIONS 197 TO 174.                 	R-11 - STATIONS 197 TO 174.

R-5 - STATIONS 197 TO 174.           		R-13 - STATIONS 289 TO 174.

R-7 - STATIONS 197 TO 174.				R-15 - STATIONS 340 TO 174.

EQUIPMENT DEPLOYED BY HELICOPTER: R-1; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-3; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-5; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-7; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-9; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-11; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-13; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

R-15; 4 HELI-BAGS COVERING STATIONS 197 TO 174.

TWO CREWS OF BAGMARKERS MARKED DROPS ON R-5 TO R-15 FROM STATIONS 101 TO 202.

TOTAL TRAVEL TIME: 2.0 HRS       FIELD TIME: 10.0  HRS          DOWN TIME: 0.0  HRS        TOTAL CHARGEABLE HRS: 12.0